# Project Planning Phase

Project Milestones

| Date | 12 July 2026 |
| --- | --- |
| Team ID | SL-CAP-2026-01 (sample ID — update with your official Team ID) |
| Project Name | Smart Lender — AI-Powered Loan Eligibility Prediction System |
| Phase | 4. Project Planning Phase |

## Purpose

Milestones mark significant, verifiable checkpoints in the project's progress — distinct from day-to-day sprint tasks (see Sprint_Delivery_Plan.docx). Each milestone below is tied to a concrete, inspectable artifact in the codebase or documentation, not just a date.

## Milestone Table

| Milestone | Target Date | Deliverable | Status |
| --- | --- | --- | --- |
| M1: Data Pipeline Ready | 06 Jun 2026 | Cleaned, encoded, SMOTE-balanced dataset (artifacts/) | Complete |
| M2: Model Selected & Persisted | 13 Jun 2026 | best_loan_model.pkl, scaler.pkl saved after cross-validation comparison | Complete |
| M3: MVP Feature-Complete | 20 Jun 2026 | Working Flask app: home, form, and result pages wired to the model | Complete |
| M4: Testing Sign-off | 27 Jun 2026 | Functional, performance, and UAT testing executed against the live app | Complete |
| M5: Final Documentation Delivered | 12 Jul 2026 | Full 8-phase project documentation package | Complete |

## Milestone Verification

- M1–M2 were verified by inspecting artifacts/ and models/ for the expected output files, and by reading notebooks/data_preprocessing.ipynb and notebooks/model_building.ipynb.

- M3 was verified by running the live application and confirming all three pages (home, form, result) work end-to-end.

- M4 was verified by executing real functional, performance, and UAT tests against the running application (see Project Testing phase).

- M5 is this documentation package itself, covering all 8 requested phases.

## Milestone Dependencies

Milestones are sequentially dependent: M2 cannot be reached without M1's cleaned dataset; M3 cannot integrate real predictions without M2's persisted model; M4 cannot validate business scenarios without M3's working application; M5 consolidates verified outputs from M1–M4 rather than introducing new claims; and M6 is explicitly gated behind M4's testing sign-off, since deploying an untested model to production would be premature.

## Risk Notes Per Milestone

- M1 risk (realized, mitigated): the raw dataset had missing values and class imbalance — addressed via imputation and SMOTE before proceeding to M2.

- M2 risk (realized, mitigated): a single default classifier could have been chosen without justification — addressed by comparing four algorithm families via cross-validation.

- M3 risk (realized, mitigated): encoding mismatches between the notebook and the Flask app could silently corrupt predictions — mitigated by keeping the encoding scheme identical and documented in Functional_Requirements.docx.

- M4 risk (found, open): testing surfaced a genuine gap — missing server-side input validation — logged as a known limitation rather than blocking sign-off, since it does not affect prediction correctness for well-formed requests.

- M6 risk (open): moving to a production WSGI server and cloud host is scoped but not yet scheduled; this is the primary remaining risk before any real-world rollout.